## Slide 1
MNPAgenticAIAutomation/ Framework Tool Core Files & Folders (To be Developed)
├ config/
└── config.properties # Central key-value file for credentials, URLs, and browser settings.
├ Data/
└── files/ # If required, Repository for input test data like Excel sheets, CSVs, or text files.
├ framework/
├ agentfactory/
│ └── agentFactory.py # Factory that instantiates specialized agents (UI, DB, API etc.) with pre-configured tools.
└── mcp_config/
└── mcp_config.py # Manages the connection and lifecycle of MCP workbenches (Playwright, postgres, api etc.).
├ libs/
├ config_reader.py # Logic for parsing property files and mapping them to environment variables.
├ report_manager.py # High-level wrapper that automates scenario execution, error handling, and reporting.
├ reporter.py # Engine responsible for generating HTML reports for both individual tests and the full suite.
└ screenshot_tool.py # Standardizes naming and path generation for browser screenshots.
├ reports/
├ result/ # Final destination for generated individual and suite-level HTML reports.
└- Screenshots/ # Storage for all image evidence captured during UI automation.
├ scenarios/
├ scenario_01_test.py # Contains the actual test scripts ("what" to automate) using the framework.
├ requirements.txt # List of all Python libraries needed to run the framework.
├ run_suite.py # The main execution engine that auto-discovers and runs all scenarios.

## Slide 2
S. No. | Phases | Work to be done | Start – End date (3-4hrs/day) | Status
1. | Architect the AI-Agent Core | Define the project structure and select an agentic orchestration library (e.g., Microsoft AutoGen) to manage the lifecycle, message passing, and group chat dynamics between different AI Agents. | 07 – 08 April 2026 | 
2. | Implement the MCP Tool Workbench | Build a modular configuration layer to integrate Model Context Protocol (MCP) servers. This allows agents to interact with the real world through standardized tools for browser automation (Playwright), databases (SQL), and enterprise APIs (REST). | 13 – 15 April 2026 | 
3. | Develop a Specialized Agent Factory | Create a Factory Pattern to instantiate agents with predefined roles. Each agent should be "born" with a specific system message and a subset of tools relevant to its task (e.g., a DatabaseAgent gets SQL tools, while an AutomationAgent gets browser tools). | 15 – 17 April 2026 | 
4. | Build a Centralized Configuration & Data Layer | Engineer a Config Manager to handle environment-specific variables, credentials, and file paths. This ensures the framework can switch between environments (Dev, QA, Prod) by simply updating a .properties or .env file without changing code. | 19 – 20 April 2026 | 
5. | Create an Automated Reporting & Screenshot Engine | Develop a custom Reporter Library that captures the raw LLM conversation, determines the PASS/FAIL status based on termination tokens, and generates visual HTML reports with embedded screenshots for auditability. | 20 – 21 April 2026 | 
6. | Engineer a Scenario Discovery & Suite Runner | Build a central Execution Engine (like run_suite.py) that uses dynamic file discovery to find and run test scenarios. It should handle sequential execution, error isolation (one test failing doesn't stop the suite), and aggregate all results into a single dashboard. | 28 – 29 (30) April 2026 | 
Framework Tool Development Work Plan

## Slide 3
Note: I will not available for below days.
9 – 12 and 22 – 27 April 2026